## Slide 1: PERT

## Slide 2: Gantt

## Slide 3: Template – Other Views
Unfreezing
Change
Refreezing

## Slide 4: Element 4: Common Project Vocabulary
Make sure everyone knows what the following mean:
  “End of year”
  “Divestment” vs “sale”
  “Acquisition” vs “purchase”
  “Customer” vs “user”

## Slide 5: Difficulties
IT projects are difficult to estimate and most fail to meet their schedules and budgets
  Highly interactive, complex sets of tasks
  Closely interrelated with each other (coupled)
Most projects cannot be made more efficient simply by adding labor
  Some are actually slowed down (Brooks’ Law)

## Slide 6: Systems Development Life Cycle
SDLC typically consists of typical phases such as:
  Initiation of the project
  The requirements definition phase
  The functional design phase
  The system is actually built
  Verification phase
  The “cut over:” The new system is put in operation
  The maintenance and review phase
Different models have different numbers of phases

## Slide 7: Limitations of SDLC
Traditional SDLC methodology for current IT projects are not always appropriate:
  Sometimes costs are difficult to estimate
  Sometimes uniqueness makes previous experience hard or impossible to find
  Objectives may reflect a scope that is
    Too broad (can’t solve it), or
    Too narrow (not ambitious enough)
  Might take too long when the business environment is very dynamic

## Slide 8: Alternative Approaches – for speed
Iterative approaches enable evolutionary development

## Slide 9: Other Approaches
Prototyping
  Build a high-level version of the system very quickly and get feedback
  Advantages:
    User involvement early and throughout the development process
  Disadvantages:
    Documentation may be difficult to write
    Users may not have a realistic scope of the system while making decisions
RAD (Rapid Application Development) prototyping + 4-step SDLC
  Like prototyping, RAD uses iterative development tools to speed up development:
    GUI, reusable code, code generation, databases, testing, debugging
  Goal is much faster building of the system

## Slide 10: Other Approaches (continued)
JAD (Joint Application Development) – IBM
  Users are involved throughout the process
“Agile” approaches speed things up
  XP (Extreme Programming), Scrum, etc.

## Slide 11: Other Approaches (continued)
User-centered design
Focuses on usability but uses many of the tools of RAD, JAD, Agile, prototyping
Users participate and continuously evaluate usability
Usability.gov provides 209 guidelines
Technology is advancing so they are dated (e.g., touchscreen tablets are not included)
“How or why” for touch PC O/S not yet settled
Requires multidisciplinary approach: psychology, graphic art, Internet technologies, business needs, etc.

## Slide 12: Other Approaches (continued)
Open source approach
Uses crowdsourcing
Code is available for all to see and improve
Linux: the basis for
  Android
  Some Garmin GPS
  Some Sony TVs
OS/X is based on BSD
BSD and Linux come from Unix

## Slide 13: Comparison of approaches
Methodology | Advantages | Disadvantages
SDLC | Structured approach Phase milestones and approvals Uses system approach Focuses on goals and trade-offs Emphasizes documentation Requires user sign-offs | Systems often fail to meet objectives Needed skills are often difficult to obtain Scope may be defined too broadly or too narrowly Very time consuming
Agile Development | Good for adapting to changing requirements Works well when user requirements change continuously Allows face-to-face communication and continuous inputs from users Speeds up development process Users like it | Hard to estimate system deliverables at start of project Under-emphasizes designing and documentation Easy to get project off-track if user goals are unclear
Prototyping | Improved user communications Users like it Speeds up development process Good for eliciting system requirements Provides a tangible model to serve as basis for production version | Often under-documented Not designed to be an operational version Often creates unrealistic expectations Difficult-to-manage development process Integration often difficult Design flaws more prevalent than in SDLC Often hard to maintain

## Slide 14: What Makes a Project Risky?
Risk Framework
  Complexity
    Many parts? Impacts on rest of system? Global? Unfamiliar hardware/software/databases? Changing requirements?
  Clarity
    Hard to define the purpose, input, and output?
  Size
    Cost, staff, duration, team, departments affected, lines of code
They are geometric, not linear (additive):
  Having all three of these would be much more than three times as bad as one of these.

## Slide 15: Managing Risk from Complexity
Strategies to deal with complexity:
  Leverage the Technical Skills of the Team such as having a leader or team members who have had significant experience
  Rely on Consultants and Vendors – for additional expertise
  Integrate Within the Organization such as
    Having frequent team meetings
  Extensive documentation
  Regular technical status reviews

## Slide 16: Managing Risk from Clarity
Strategies to deal with low clarity
  Rely more heavily upon the users to define system requirements
  Manage stakeholders by balancing the disparate goals
  Sustain Project Commitment

## Slide 17: Project Commitment – Important for project success
Determinant | Description | Examples | More likely for commitment if:
Project | Objective attributes of the project | Cost, benefits, expected difficulty, and duration | There is a large potential payoff.
Psychological | Factors managers use to convince themselves things are not so bad | Previous experience, personal responsibility for outcome, and biases. | There is a previous history of success.
Social | Elements of the various groups involved in the process | Rivalry, norms for consistency, and need for external validation | External stakeholders have been publicly led to believe the project will be successful.
Organizational | Structural attributes of the organization | Political support, and alignment with values and goals | There is strong political support from executive levels.
Cultural | Cultural attributes | Appreciation for teamwork or a focus on technical issues | There is a culture of teamwork.

## Slide 18: Pulling the Plug
Often projects in trouble persist long after they should have been abandoned—Pull the plug!
  Many projects are 99% complete for 50% of the project!
People can go to great lengths to sustain a doomed project when there are
  Sunk costs
  High penalties for failure
  Emotional attachment to the project by powerful individuals

## Slide 19: Four dimensions of success
Shenhar, Dvir and Levy’s (1998) four dimensions of success:
  Resource constraints: does the project meet the time and budget criteria?
  Impact on customers: how much benefit does the customer receive from the project?
  Business success: how high and long are the profits produced by the project?
  Prepare for the future: has the project enabled future success? Future impact?

## Slide 20
Figure 11.11 Success dimensions for various project types.